# Implementation 1 — System Prototype & User Interface Design

### Phase 1 Progress Report — SecureCapita

| Author | [Your Name] |
| --- | --- |
| Co-author | [Second Author] |
| Course | [Course Code / Title] |
| Institution | [Institution] |
| Date | [Date] |
| Deliverable | 5.1 — Implementation 1 (Document/Report) |
| Companion | Software Demo 1 video — see software-demo-1-video-script.md |

## 1. Introduction

This report documents Phase 1 of the SecureCapita implementation: a working system prototype demonstrating the core Customer Identity & Access Management (CIAM) capabilities and the full user-interface design. It accompanies the Software Demo 1 video (15 minutes), which shows the prototype in action.

The prototype validates the architecture defined in the System Architecture & UI Design document and realises the functional requirements from the SRS. It is a running, end-to-end full-stack application — not mock-ups — exercising real authentication, authorization, and data flows against a live database.

## 2. Phase 1 objectives

| ID | Objective | Status |
| --- | --- | --- |
| O1 | Stand up the full stack (Angular SPA ↔ Spring Boot API ↔ MySQL) | ✅ Done |
| O2 | Secure registration, login, and JWT-based session handling | ✅ Done |
| O3 | Role-based access control across the SRS role catalog | ✅ Done |
| O4 | Multi-factor authentication (authenticator app) | ✅ Done |
| O5 | Complete UI for all primary screens | ✅ Done |
| O6 | Business domain (customers/invoices) with reporting | ✅ Done |
| O7 | Audit logging of security-relevant actions | ✅ Done |

## 3. Implemented functionality

| Area | Capability | Status |
| --- | --- | --- |
| Authentication | Registration, email verification, login, logout | ✅ |
|  | JWT access tokens (stateless, 30-min) | ✅ |
|  | Refresh-session rotation with reuse detection (5-day sliding) | ✅ |
|  | Brute-force throttling (5 attempts / 15-min window) | ✅ |
| MFA | Authenticator-app TOTP (QR enrollment, recovery codes, challenge-bound verify) | ✅ |
|  | SMS 2FA (Twilio integration) | ⚠ Stubbed (code logged, not sent) |
| Federation | OAuth2/OIDC login (Google/GitHub/Microsoft) | ✅ (inactive until provider credentials are set) |
| Authorization | Permission-string RBAC, 7 roles | ✅ |
|  | URL- + method-level enforcement (@PreAuthorize) | ✅ |
|  | Organization-scoped administration | ✅ |
| Administration | User directory, role reassignment, account-state control | ✅ |
| Audit | Per-user event log (15 event types) | ✅ |
| Business domain | Customers & invoices CRUD, dashboard stats | ✅ |
|  | XLSX report export (customers, invoices) | ✅ |
| Account self-service | Profile, password change, MFA toggle, session/device management | ✅ |

## 4. System prototype walkthrough

The prototype delivers every primary screen from the UI design:

- Authentication — login (with federated buttons when configured), registration, email-verification landing, password reset.

- MFA — authenticator code prompt at login; recovery-code fallback.

- Dashboard — KPI stat cards (customers, invoices, totals).

- Account Security Center — authenticator enrollment wizard (QR → confirm → recovery codes) and an active-sessions/devices panel with per-device and "log out everywhere else" revocation.

- Administration — searchable user directory, per-user detail with audit history, role reassignment, and account enable/lock — scoped to the admin's organization where applicable.

- Roles & Permissions matrix — read view of the RBAC catalog.

- Profile — editable profile, password change, MFA toggle, paginated personal audit log.

- Customers & Invoices — paginated lists with search, detail views, creation forms, and report export.

(See the System Architecture & UI Design document, §8, for the wireframes; the demo video shows them live.)

## 5. Architecture & technology realised

- Frontend: Angular 21 standalone components, Bootstrap 5, RxJS, an HTTP interceptor handling token attachment + silent refresh.

- Backend: Spring Boot 4 / Java 21, Spring Security 7; a layered Controller → Service → Repository design; JdbcTemplate for the identity/auth domain and JPA/Hibernate for the business domain.

- Security: HMAC-SHA512 JWTs, BCrypt password hashing, stateless access + server-tracked refresh sessions.

- Database: MySQL 8; identity schema in an idempotent schema.sql, business tables via Hibernate.

- Packaging: a three-stage Docker build producing a single self-contained image.

Developer-facing detail: documentation/architecture.md, documentation/security.md.

## 6. Engineering challenges & resolutions

| Challenge | Resolution |
| --- | --- |
| A database-migration tool's baseline bookkeeping repeatedly desynced from the live database and blocked startup | Removed the migration tool in favour of a single idempotent schema.sql; the live DB was reconciled directly |
| A demo-data seeder could abort startup when expected roles were absent | Hardened it to resolve roles defensively and never fail the boot |
| Hibernate's globally_quoted_identifiers produced unexpected column names | Documented the behaviour and applied explicit @Column mappings |
| Environment-variable configuration was order-sensitive (self-referential defaults) | Documented the launch path (start.sh / IDE env file) and the failure mode |

These are recorded transparently in the configuration and database guides.

## 7. Quality & testing status

- Static security scanning: OWASP dependency-check is wired into the Maven build (fails on CVSS ≥ 7).

- Linting/formatting: ESLint + Prettier (frontend).

- Automated tests: currently minimal — a recognised gap and a priority for Phase 2.

- Manual verification: all flows above were exercised end-to-end against a live MySQL instance (the demo video is the evidence).

## 8. Known limitations (carried into Phase 2)

- SMS 2FA send is stubbed (TOTP is the functional MFA).

- Federated login requires provider credentials to activate.

- Profile-image storage writes to a local path (not container/cloud-ready).

- The frontend targets a fixed API origin; multi-environment builds need parameterising.

- Test coverage is sparse.

## 9. Phase 2 roadmap

Phase 2 (final implementation) will focus on hardening and completion: a meaningful automated test suite, externalising the frontend API base URL, cloud-ready image storage, optional real SMS delivery, and end-to-end deployment validation. See deliverable 5 (Implementation 2).

## 10. Software Demo 1 (video)

A 15-minute demonstration accompanies this report. The full segment-by-segment script (timings, talking points, and the scenarios to show) is in software-demo-1-video-script.md. The video will be uploaded to YouTube and the link added to the submission system.

## Appendix A — Running the prototype

Briefly (full detail in documentation/getting-started.md):

cp .env.example .env                  # set MYSQL_*, JWT_SECRET
mysql -u root -p db2 < src/main/resources/schema.sql
./start.sh                            # ENV=local → http://localhost:4200

Demo accounts (password TesseraDemo@1): eve.admin@tessera.dev (admin), alice.guest@tessera.dev (basic user).